ONGC Videsh — DPR Production Dashboard

Fiori Overview Page on package ZPR_DPR_RAP — build status, design decisions, gaps against the mockup, and complete source for review

Prepared by Arnav Johri, Associate Consultant, Diligent Global — 16.09.2026

Companion files in the repository (arnavjohri/Diligent, ovl/zpra_dpr/): dashboard/HANDOVER.md (knowledge handover for continuation), dashboard/README.md (step plan and BAS click path), docs/ZDPR_RAP_Complete_Source_Code.docx (backend package source), docs/ZDPR_RAP_Single_Dashboard_OVP.docx (original dashboard design note).

# Contents

# 1. Summary

One Fiori tile opens a single Overview Page with one global filter bar (production date from/to, fiscal year) and six cards. Every card is fed by one of the five OData V2 services generated from the ZDPR_Q_* analytical queries in package ZPR_DPR_RAP. The page renders in the Business Application Studio preview with all six cards; it is not yet deployed to Cloud Foundry / SAP Build Work Zone.

One backend object was changed: ZDPR_Q_PROD_PERF was converted from a view entity (OData V4 only) to a classic view with @OData.publish, so that the Excel tab-3 data is available on the same protocol as the other four queries. Nothing else in the package changed.

## 1.1 Status at a glance

| Item | State |
| --- | --- |
| Backend package ZPR_DPR_RAP | Active in the customer system (transport OCQK901644) |
| ZDPR_Q_PROD_PERF as OData V2 | Activated 16.09.2026, service ZDPR_Q_PROD_PERF_CDS registered in /IWFND/MAINT_SERVICE |
| Five V2 services | All answer $metadata; consumed by the app |
| OVP app zdprdashboard | Generated in BAS, six cards render in preview |
| Deployment to Cloud Foundry / Work Zone | Not done |
| Figure validation against the DPR Excel | Blocked: BE targets (TAR_BE) not loaded for the dates tested |

# 2. Architecture

The filter bar is bound to the result entity set of the performance query (ZDPR_Q_PROD_PERFSet). Its three analytical parameters become the mandatory filter fields. Because every query uses the same parameter names (P_DateFrom, P_DateTo, P_FiscalYear), the Overview Page passes the filter values to every card whose SelectionVariant lists a parameter of that name. Card 4 additionally receives P_TargetCode = TAR_BE from its annotation.

| Card | Service / entity set | Card type | Content |
| --- | --- | --- | --- |
| 1 Actual Production vs BE Target (BOEPD) | ZDPR_Q_BOEPD_TREND_CDS / ZDPR_Q_BOEPD_TRENDResults | Analytical, line | Excel tab 2: OVL-share actual BOEPD and BE target per production date |
| 2 Total O+OEG (BOEPD) | ZDPR_Q_PROD_PERF_CDS / ZDPR_Q_PROD_PERFSet | Analytical, column | Per-day actual vs BE target BOEPD by product group, YTD rows |
| 3 Production Performance | ZDPR_Q_PROD_PERF_CDS / ZDPR_Q_PROD_PERFSet | Table, two tabs | Excel tab 3: YTD tab (product, actual per day, % achievement coloured); Annual tab (product, target per day, target BOEPD) |
| 4 Target vs Actual by Product | ZDPR_Q_TARGET_QUERY_CDS / ZDPR_Q_TARGET_QUERYResults | Analytical, column | Monthly reconciled actual vs TAR_BE target per product, fiscal year, native units |
| 5 Daily Production Trend by Business Unit | ZDPR_Q_BOEPD_TREND_CDS / ZDPR_Q_BOEPD_TRENDResults | Analytical, line | OVL-share BOEPD per date, one line per business unit |
| 6 Production by Asset | ZDPR_Q_PROD_QUERY_CDS / ZDPR_Q_PROD_QUERYResults | Table | OVL share per asset and product, total for the selected dates, largest first |

## 2.1 Files that make up the app

The SAP Fiori generator produces the project; the files below are the ones that differ from the generated output. All chart, table and selection annotations are local to the app, so the page does not depend on the five backend metadata extensions.

| File | Purpose |
| --- | --- |
| webapp/manifest.json | Five data sources and models (generator naming), four local annotation sources, global filter settings, six cards with default size |
| webapp/annotations/annotation_boepd.xml | ZDPR_Q_BOEPD_TREND_CDS: parameters, charts for cards 1 and 5, date sort |
| webapp/annotations/annotation_perf.xml | ZDPR_Q_PROD_PERF_CDS: YTD and Annual selection variants, chart for card 2, line items and criticality data point for card 3 |
| webapp/annotations/annotation_target.xml | ZDPR_Q_TARGET_QUERY_CDS: parameters, product filter, chart for card 4 |
| webapp/annotations/annotation_prod.xml | ZDPR_Q_PROD_QUERY_CDS: parameters, line items and sort for card 6 |
| webapp/i18n/i18n.properties | All card titles and subtitles |

# 3. Facts established during the build

## 3.1 OData naming in this package

Two conventions coexist. A plain view with parameters exposes the parameter set, a result set with suffix Set and a type with suffix Type. An analytical query exposes a result set with suffix Results and a type with suffix Result, joined by the navigation property Results. The schema namespace equals the service name in uppercase.

| View kind | Parameter set | Result set | Result type |
| --- | --- | --- | --- |
| Plain view (ZDPR_Q_PROD_PERF) | ZDPR_Q_PROD_PERF | ZDPR_Q_PROD_PERFSet | ZDPR_Q_PROD_PERFType |
| Analytical query (other four) | ZDPR_Q_BOEPD_TREND | ZDPR_Q_BOEPD_TRENDResults | ZDPR_Q_BOEPD_TRENDResult |

## 3.2 Overview Page behaviour that shaped the design

- A parameterised card binds to the result entity set and takes its parameters from a UI.SelectionVariant; the filter bar overrides them by name only when considerAnalyticalParameters is true.

- Table cards show at most three columns. Card 3 therefore uses two tabs.

- Table cards on analytical queries need enableODataSelect, otherwise the analytic engine returns unaggregated rows (1336 rows were returned for card 6 before the setting).

- A header KPI on an analytical entity sums the rows across days; on a plain view it shows the first row. Neither gives the per-day headline of the mockup, so card 1 has no header value.

- Dates in the analytical services are yyyymmdd strings; date-time defaults were shifted by one day by timezone conversion. Defaults are now plain strings.

- A wrong entity set in a card drops the card silently; the console shows "Cannot read properties of null (reading 'entityType')" in the OVP component.

- Layout: resizable container, cards placed in manifest order, each card 2 columns wide and 25 rows high, giving three rows of two equal cards on a four-column screen. Users can drag and resize; their arrangement is saved and overrides the defaults.

# 4. Backend change: ZDPR_Q_PROD_PERF

| Aspect | Before | After |
| --- | --- | --- |
| View kind | define view entity | define view, @AbapCatalog.sqlViewName ZDPRQPRODPERF |
| Exposure | @OData.entityType.name (V4 service definition only) | @OData.publish: true → service ZDPR_Q_PROD_PERF_CDS; V4 exposure via ZDPR_SD_ANALYTICS unchanged |
| Ratios | a / b | division(a, b, decimals) — classic views allow / on floats only |
| Select list, parameters, texts, criticality | unchanged | unchanged; DDLX ZDPR_Q_PROD_PERF still valid |

Old lines are kept commented inside BOC/EOC markers dated 16/09/26. The as-documented original is kept beside it in the repository.

# 5. Gaps against the mockup

The mockup was a design picture. A standard Overview Page reaches the same information on one page but the following points differ.

## 5.1 Not possible with standard cards

- Six-column Production Performance table (Scope, Product, Actual, BE Target, BOEPD Act/Tgt, % Achv). Standard table cards are capped at three columns. Shown as two three-column tabs with % Achv colour-coded. The exact layout needs a custom card inside the same app, roughly one day of UI work, no backend change.

- Headline KPI card "Total O+OEG 193,420 BOEPD" with deviation and product bars. Standard header KPIs show one row or a sum over days. Needs a TOTAL row in ZDPR_P_PERF_AGG (small backend change) plus a custom card.

- "Open detail" links on each card. Requires the per-query Analytical List Page apps to be built and deployed first.

- Mockup colours and fonts. The page follows the SAP Fiori theme.

## 5.2 Possible with one small backend object each

- Business unit and target code in the filter bar: a classic view ZDPR_Q_DASH_FILTER carrying all four parameters plus BusinessUnit, used as the global filter entity.

- Gas as BOE next to oil on card 4: a BOE measure in ZDPR_C_TARGET_CUBE. Today native units are plotted and gas in MMSCMD dwarfs oil in BOPD.

- Latest-day asset table with oil, gas, PI % and OVL BOEPD as columns: a dedicated view; the analytical query aggregates over the selected dates.

- Readable filter labels ("Production date from" instead of "Date"): @EndUserText.label on the query parameters.

## 5.3 Data

BE targets (TAR_BE, NET_PROD) are not loaded in ZPRA_T_PRD_TAR for the dates tested, so the target line is zero and % achievement is meaningless. Cards 1 to 4 cannot be validated against the Excel until targets exist for the fiscal year under test. This is a data-load task, not a defect.

# 6. Next steps

- Decision on the two custom cards (six-column table, headline KPI).

- Load or confirm BE targets for FY 2024-25; validate cards 1 to 4 against the DPR Excel for a window that has targets.

- Deploy: Build MTA → Deploy to Cloud Foundry → Work Zone content channel → group and role assignment (BTP guide).

- Backend additions from 5.2 in the order the business wants them, one object at a time.

- Card navigation once the detail apps exist.

# 7. Rebuild instructions (BAS)

- SAP Fiori generator → Overview Page → destination ZDPR_S4_BACKEND → service ZDPR_Q_PROD_PERF_CDS → filter entity ZDPR_Q_PROD_PERFSet → module zdprdashboard, title DPR Production Dashboard, semantic object DPRDashboard, action display.

- Application Info → Manage Service Models → Add Service for ZDPR_Q_BOEPD_TREND_CDS, ZDPR_Q_TARGET_QUERY_CDS, ZDPR_Q_DAILY_TREND_CDS, ZDPR_Q_PROD_QUERY_CDS (BAS names them after the service).

- Replace manifest.json and i18n.properties, add the four annotation files from Appendix A (or from the repository).

- Preview Application → start; enter 01.04.2024, 14.04.2024, 2024; Go.

- Paste the ZDPR_Q_PROD_PERF source from Appendix A into ADT only if the system does not yet have the classic-view version (check for @OData.publish in the active source).

# Appendix A — Complete source of all files

Copied verbatim from the repository at the time of writing. Each block is one file; replace the whole file when applying.

## webapp/manifest.json

{

"_version": "1.73.1",

"sap.app": {

"id": "zdprdashboard",

"type": "application",

"i18n": "i18n/i18n.properties",

"applicationVersion": {

"version": "0.0.1"

},

"title": "{{appTitle}}",

"description": "{{appDescription}}",

"resources": "resources.json",

"sourceTemplate": {

"id": "@sap/generator-fiori:ovp",

"version": "1.32.0",

"toolsId": "e4e0747b-f0cc-4bab-bde5-2c0062a1046c"

},

"dataSources": {

"ZDPR_Q_PROD_PERF_CDS_VAN": {

"uri": "/sap/opu/odata/IWFND/CATALOGSERVICE;v=2/Annotations(TechnicalName='ZDPR_Q_PROD_PERF_CDS_VAN',Version='0001')/$value/",

"type": "ODataAnnotation",

"settings": {

"localUri": "localService/mainService/ZDPR_Q_PROD_PERF_CDS_VAN.xml"

}

},

"annotation": {

"type": "ODataAnnotation",

"uri": "annotations/annotation.xml",

"settings": {

"localUri": "annotations/annotation.xml"

}

},

"perfAnnotation": {

"type": "ODataAnnotation",

"uri": "annotations/annotation_perf.xml",

"settings": {

"localUri": "annotations/annotation_perf.xml"

}

},

"mainService": {

"uri": "/sap/opu/odata/sap/ZDPR_Q_PROD_PERF_CDS/",

"type": "OData",

"settings": {

"annotations": [

"ZDPR_Q_PROD_PERF_CDS_VAN",

"annotation",

"perfAnnotation"

],

"localUri": "localService/mainService/metadata.xml",

"odataVersion": "2.0"

}

},

"ZDPR_Q_BOEPD_TREND_CDS_VAN": {

"uri": "/sap/opu/odata/IWFND/CATALOGSERVICE;v=2/Annotations(TechnicalName='ZDPR_Q_BOEPD_TREND_CDS_VAN',Version='0001')/$value/",

"type": "ODataAnnotation",

"settings": {

"localUri": "localService/ZDPR_Q_BOEPD_TREND_CDS/ZDPR_Q_BOEPD_TREND_CDS_VAN.xml"

}

},

"boepdAnnotation": {

"type": "ODataAnnotation",

"uri": "annotations/annotation_boepd.xml",

"settings": {

"localUri": "annotations/annotation_boepd.xml"

}

},

"ZDPR_Q_BOEPD_TREND_CDS": {

"uri": "/sap/opu/odata/sap/ZDPR_Q_BOEPD_TREND_CDS/",

"type": "OData",

"settings": {

"annotations": [

"ZDPR_Q_BOEPD_TREND_CDS_VAN",

"boepdAnnotation"

],

"localUri": "localService/ZDPR_Q_BOEPD_TREND_CDS/metadata.xml",

"odataVersion": "2.0"

}

},

"ZDPR_Q_TARGET_QUERY_CDS_VAN": {

"uri": "/sap/opu/odata/IWFND/CATALOGSERVICE;v=2/Annotations(TechnicalName='ZDPR_Q_TARGET_QUERY_CDS_VAN',Version='0001')/$value/",

"type": "ODataAnnotation",

"settings": {

"localUri": "localService/ZDPR_Q_TARGET_QUERY_CDS/ZDPR_Q_TARGET_QUERY_CDS_VAN.xml"

}

},

"targetAnnotation": {

"type": "ODataAnnotation",

"uri": "annotations/annotation_target.xml",

"settings": {

"localUri": "annotations/annotation_target.xml"

}

},

"ZDPR_Q_TARGET_QUERY_CDS": {

"uri": "/sap/opu/odata/sap/ZDPR_Q_TARGET_QUERY_CDS/",

"type": "OData",

"settings": {

"annotations": [

"ZDPR_Q_TARGET_QUERY_CDS_VAN",

"targetAnnotation"

],

"localUri": "localService/ZDPR_Q_TARGET_QUERY_CDS/metadata.xml",

"odataVersion": "2.0"

}

},

"ZDPR_Q_DAILY_TREND_CDS_VAN": {

"uri": "/sap/opu/odata/IWFND/CATALOGSERVICE;v=2/Annotations(TechnicalName='ZDPR_Q_DAILY_TREND_CDS_VAN',Version='0001')/$value/",

"type": "ODataAnnotation",

"settings": {

"localUri": "localService/ZDPR_Q_DAILY_TREND_CDS/ZDPR_Q_DAILY_TREND_CDS_VAN.xml"

}

},

"ZDPR_Q_DAILY_TREND_CDS": {

"uri": "/sap/opu/odata/sap/ZDPR_Q_DAILY_TREND_CDS/",

"type": "OData",

"settings": {

"annotations": [

"ZDPR_Q_DAILY_TREND_CDS_VAN"

],

"localUri": "localService/ZDPR_Q_DAILY_TREND_CDS/metadata.xml",

"odataVersion": "2.0"

}

},

"ZDPR_Q_PROD_QUERY_CDS_VAN": {

"uri": "/sap/opu/odata/IWFND/CATALOGSERVICE;v=2/Annotations(TechnicalName='ZDPR_Q_PROD_QUERY_CDS_VAN',Version='0001')/$value/",

"type": "ODataAnnotation",

"settings": {

"localUri": "localService/ZDPR_Q_PROD_QUERY_CDS/ZDPR_Q_PROD_QUERY_CDS_VAN.xml"

}

},

"prodAnnotation": {

"type": "ODataAnnotation",

"uri": "annotations/annotation_prod.xml",

"settings": {

"localUri": "annotations/annotation_prod.xml"

}

},

"ZDPR_Q_PROD_QUERY_CDS": {

"uri": "/sap/opu/odata/sap/ZDPR_Q_PROD_QUERY_CDS/",

"type": "OData",

"settings": {

"annotations": [

"ZDPR_Q_PROD_QUERY_CDS_VAN",

"prodAnnotation"

],

"localUri": "localService/ZDPR_Q_PROD_QUERY_CDS/metadata.xml",

"odataVersion": "2.0"

}

}

},

"crossNavigation": {

"inbounds": {

"DPRDashboard-display": {

"semanticObject": "DPRDashboard",

"action": "display",

"title": "{{DPRDashboard-display.flpTitle}}",

"signature": {

"parameters": {},

"additionalParameters": "allowed"

}

}

}

}

},

"sap.ui": {

"technology": "UI5",

"icons": {

"icon": "",

"favIcon": "",

"phone": "",

"phone@2": "",

"tablet": "",

"tablet@2": ""

},

"deviceTypes": {

"desktop": true,

"tablet": true,

"phone": true

}

},

"sap.ui5": {

"flexEnabled": true,

"dependencies": {

"minUI5Version": "1.136.10",

"libs": {

"sap.m": {},

"sap.ui.core": {},

"sap.ushell": {},

"sap.f": {},

"sap.ui.comp": {},

"sap.ui.generic.app": {},

"sap.suite.ui.generic.template": {},

"sap.ovp": {},

"sap.ui.rta": {},

"sap.ui.layout": {}

}

},

"contentDensities": {

"compact": true,

"cozy": true

},

"models": {

"i18n": {

"type": "sap.ui.model.resource.ResourceModel",

"settings": {

"bundleName": "zdprdashboard.i18n.i18n"

}

},

"mainModel": {

"dataSource": "mainService",

"preload": true,

"settings": {

"defaultBindingMode": "TwoWay",

"defaultCountMode": "Inline",

"refreshAfterChange": false,

"metadataUrlParams": {

"sap-value-list": "none"

}

}

},

"@i18n": {

"type": "sap.ui.model.resource.ResourceModel",

"uri": "i18n/i18n.properties"

},

"ZDPR_Q_BOEPD_TREND_CDS": {

"dataSource": "ZDPR_Q_BOEPD_TREND_CDS",

"preload": true,

"settings": {}

},

"ZDPR_Q_TARGET_QUERY_CDS": {

"dataSource": "ZDPR_Q_TARGET_QUERY_CDS",

"preload": true,

"settings": {}

},

"ZDPR_Q_DAILY_TREND_CDS": {

"dataSource": "ZDPR_Q_DAILY_TREND_CDS",

"preload": true,

"settings": {}

},

"ZDPR_Q_PROD_QUERY_CDS": {

"dataSource": "ZDPR_Q_PROD_QUERY_CDS",

"preload": true,

"settings": {}

}

},

"resources": {

"css": []

},

"routing": {

"config": {},

"routes": [],

"targets": {}

}

},

"sap.ovp": {

"globalFilterModel": "mainModel",

"globalFilterEntitySet": "ZDPR_Q_PROD_PERFSet",

"considerAnalyticalParameters": true,

"enableODataSelect": true,

"containerLayout": "resizable",

"enableLiveFilter": false,

"showDateInRelativeFormat": false,

"useDateRangeType": false,

"cards": {

"card01_boepdTrend": {

"model": "ZDPR_Q_BOEPD_TREND_CDS",

"template": "sap.ovp.cards.charts.analytical",

"settings": {

"title": "{{card01Title}}",

"subTitle": "{{card01Subtitle}}",

"entitySet": "ZDPR_Q_BOEPD_TRENDResults",

"chartAnnotationPath": "com.sap.vocabularies.UI.v1.Chart#BoepdVsTargetOvp",

"presentationAnnotationPath": "com.sap.vocabularies.UI.v1.PresentationVariant#ByDate",

"selectionAnnotationPath": "com.sap.vocabularies.UI.v1.SelectionVariant#Params",

"defaultSpan": {

"rows": 25,

"cols": 2

}

}

},

"card02_boepdByGroup": {

"model": "mainModel",

"template": "sap.ovp.cards.charts.analytical",

"settings": {

"title": "{{card02Title}}",

"subTitle": "{{card02Subtitle}}",

"entitySet": "ZDPR_Q_PROD_PERFSet",

"chartAnnotationPath": "com.sap.vocabularies.UI.v1.Chart#BoepdByGroup",

"selectionAnnotationPath": "com.sap.vocabularies.UI.v1.SelectionVariant#Ytd",

"defaultSpan": {

"rows": 25,

"cols": 2

}

}

},

"card03_prodPerf": {

"model": "mainModel",

"template": "sap.ovp.cards.table",

"settings": {

"title": "{{card03Title}}",

"subTitle": "{{card03Subtitle}}",

"entitySet": "ZDPR_Q_PROD_PERFSet",

"tabs": [

{

"annotationPath": "com.sap.vocabularies.UI.v1.LineItem#PerfYtd",

"selectionAnnotationPath": "com.sap.vocabularies.UI.v1.SelectionVariant#Ytd",

"value": "{{card03TabYtd}}"

},

{

"annotationPath": "com.sap.vocabularies.UI.v1.LineItem#PerfAnnual",

"selectionAnnotationPath": "com.sap.vocabularies.UI.v1.SelectionVariant#Annual",

"value": "{{card03TabAnnual}}"

}

],

"defaultSpan": {

"rows": 25,

"cols": 2

}

}

},

"card04_targetVsActual": {

"model": "ZDPR_Q_TARGET_QUERY_CDS",

"template": "sap.ovp.cards.charts.analytical",

"settings": {

"title": "{{card04Title}}",

"subTitle": "{{card04Subtitle}}",

"entitySet": "ZDPR_Q_TARGET_QUERYResults",

"chartAnnotationPath": "com.sap.vocabularies.UI.v1.Chart#ActualVsTargetOvp",

"selectionAnnotationPath": "com.sap.vocabularies.UI.v1.SelectionVariant#Params",

"defaultSpan": {

"rows": 25,

"cols": 2

}

}

},

"card05_trendByBu": {

"model": "ZDPR_Q_BOEPD_TREND_CDS",

"template": "sap.ovp.cards.charts.analytical",

"settings": {

"title": "{{card05Title}}",

"subTitle": "{{card05Subtitle}}",

"entitySet": "ZDPR_Q_BOEPD_TRENDResults",

"chartAnnotationPath": "com.sap.vocabularies.UI.v1.Chart#ByBusinessUnit",

"presentationAnnotationPath": "com.sap.vocabularies.UI.v1.PresentationVariant#ByDateBu",

"selectionAnnotationPath": "com.sap.vocabularies.UI.v1.SelectionVariant#Params",

"defaultSpan": {

"rows": 25,

"cols": 2

}

}

},

"card06_prodRecords": {

"model": "ZDPR_Q_PROD_QUERY_CDS",

"template": "sap.ovp.cards.table",

"settings": {

"title": "{{card06Title}}",

"subTitle": "{{card06Subtitle}}",

"entitySet": "ZDPR_Q_PROD_QUERYResults",

"annotationPath": "com.sap.vocabularies.UI.v1.LineItem#ByAsset",

"selectionAnnotationPath": "com.sap.vocabularies.UI.v1.SelectionVariant#Params",

"presentationAnnotationPath": "com.sap.vocabularies.UI.v1.PresentationVariant#TopAssets",

"defaultSpan": {

"rows": 25,

"cols": 2

}

}

}

}

},

"sap.fiori": {

"registrationIds": [],

"archeType": "analytical"

}

}

## webapp/i18n/i18n.properties

appTitle=DPR Production Dashboard

appDescription=ONGC Videsh Daily Production Report - one-page overview

DPRDashboard-display.flpTitle=DPR Production Dashboard

card01Title=Actual Production vs BE Target (BOEPD)

card01Subtitle=OVL share, per production date

card02Title=Total O+OEG (BOEPD)

card02Subtitle=Per-day actual vs BE Target, by product group

card03Title=Production Performance

card03Subtitle=Excel tab 3 - per-day figures vs BE Target

card03TabYtd=YTD

card03TabAnnual=Annual target

card04Title=Target vs Actual by Product

card04Subtitle=Monthly reconciled, fiscal year, native units

card05Title=Daily Production Trend by Business Unit

card05Subtitle=OVL share BOEPD

card06Title=Production by Asset

card06Subtitle=OVL share, total for the selected dates

## webapp/annotations/annotation_boepd.xml

<?xml version="1.0" encoding="utf-8"?>

<!--

Local annotations for ZDPR_Q_BOEPD_TREND_CDS (analytical query).

Card 1  BoepdVsTargetOvp : actual vs BE target per production date

Card 5  ByBusinessUnit   : actual OVL BOEPD per date, one line per BU

Entity set ZDPR_Q_BOEPD_TRENDResults, type ...Result (confirmed 16/09/26).

-->

<edmx:Edmx Version="4.0" xmlns:edmx="http://docs.oasis-open.org/odata/ns/edmx">

<edmx:Reference Uri="https://sap.github.io/odata-vocabularies/vocabularies/UI.xml">

<edmx:Include Namespace="com.sap.vocabularies.UI.v1" Alias="UI"/>

</edmx:Reference>

<edmx:Reference Uri="https://sap.github.io/odata-vocabularies/vocabularies/Common.xml">

<edmx:Include Namespace="com.sap.vocabularies.Common.v1" Alias="Common"/>

</edmx:Reference>

<edmx:Reference Uri="/sap/opu/odata/sap/ZDPR_Q_BOEPD_TREND_CDS/$metadata">

<edmx:Include Namespace="ZDPR_Q_BOEPD_TREND_CDS" Alias="SAP"/>

</edmx:Reference>

<edmx:DataServices>

<Schema xmlns="http://docs.oasis-open.org/odata/ns/edm" Namespace="zdprdashboard.annotations.boepd">

<Annotations Target="ZDPR_Q_BOEPD_TREND_CDS.ZDPR_Q_BOEPD_TRENDResult">

<Annotation Term="UI.SelectionVariant" Qualifier="Params">

<Record Type="UI.SelectionVariantType">

<PropertyValue Property="Parameters">

<Collection>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_DateFrom"/>

<PropertyValue Property="PropertyValue" String="20240401"/>

</Record>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_DateTo"/>

<PropertyValue Property="PropertyValue" String="20240414"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="SelectOptions">

<Collection/>

</PropertyValue>

</Record>

</Annotation>

<!-- Card 1 -->

<Annotation Term="UI.Chart" Qualifier="BoepdVsTargetOvp">

<Record Type="UI.ChartDefinitionType">

<PropertyValue Property="Title" String="Actual Production vs BE Target (BOEPD)"/>

<PropertyValue Property="ChartType" EnumMember="UI.ChartType/Line"/>

<PropertyValue Property="Dimensions">

<Collection>

<PropertyPath>ProductionDate</PropertyPath>

</Collection>

</PropertyValue>

<PropertyValue Property="DimensionAttributes">

<Collection>

<Record Type="UI.ChartDimensionAttributeType">

<PropertyValue Property="Dimension" PropertyPath="ProductionDate"/>

<PropertyValue Property="Role" EnumMember="UI.ChartDimensionRoleType/Category"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="Measures">

<Collection>

<PropertyPath>ActualBoepdOvl</PropertyPath>

<PropertyPath>TargetBoepd</PropertyPath>

</Collection>

</PropertyValue>

<PropertyValue Property="MeasureAttributes">

<Collection>

<Record Type="UI.ChartMeasureAttributeType">

<PropertyValue Property="Measure" PropertyPath="ActualBoepdOvl"/>

<PropertyValue Property="Role" EnumMember="UI.ChartMeasureRoleType/Axis1"/>

</Record>

<Record Type="UI.ChartMeasureAttributeType">

<PropertyValue Property="Measure" PropertyPath="TargetBoepd"/>

<PropertyValue Property="Role" EnumMember="UI.ChartMeasureRoleType/Axis1"/>

</Record>

</Collection>

</PropertyValue>

</Record>

</Annotation>

<Annotation Term="UI.PresentationVariant" Qualifier="ByDate">

<Record Type="UI.PresentationVariantType">

<PropertyValue Property="SortOrder">

<Collection>

<Record Type="Common.SortOrderType">

<PropertyValue Property="Property" PropertyPath="ProductionDate"/>

<PropertyValue Property="Descending" Bool="false"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="Visualizations">

<Collection>

<AnnotationPath>@UI.Chart#BoepdVsTargetOvp</AnnotationPath>

</Collection>

</PropertyValue>

</Record>

</Annotation>

<!-- Card 5 -->

<Annotation Term="UI.Chart" Qualifier="ByBusinessUnit">

<Record Type="UI.ChartDefinitionType">

<PropertyValue Property="Title" String="Daily Production Trend by Business Unit"/>

<PropertyValue Property="ChartType" EnumMember="UI.ChartType/Line"/>

<PropertyValue Property="Dimensions">

<Collection>

<PropertyPath>ProductionDate</PropertyPath>

<PropertyPath>BusinessUnit</PropertyPath>

</Collection>

</PropertyValue>

<PropertyValue Property="DimensionAttributes">

<Collection>

<Record Type="UI.ChartDimensionAttributeType">

<PropertyValue Property="Dimension" PropertyPath="ProductionDate"/>

<PropertyValue Property="Role" EnumMember="UI.ChartDimensionRoleType/Category"/>

</Record>

<Record Type="UI.ChartDimensionAttributeType">

<PropertyValue Property="Dimension" PropertyPath="BusinessUnit"/>

<PropertyValue Property="Role" EnumMember="UI.ChartDimensionRoleType/Series"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="Measures">

<Collection>

<PropertyPath>ActualBoepdOvl</PropertyPath>

</Collection>

</PropertyValue>

<PropertyValue Property="MeasureAttributes">

<Collection>

<Record Type="UI.ChartMeasureAttributeType">

<PropertyValue Property="Measure" PropertyPath="ActualBoepdOvl"/>

<PropertyValue Property="Role" EnumMember="UI.ChartMeasureRoleType/Axis1"/>

</Record>

</Collection>

</PropertyValue>

</Record>

</Annotation>

<Annotation Term="UI.PresentationVariant" Qualifier="ByDateBu">

<Record Type="UI.PresentationVariantType">

<PropertyValue Property="SortOrder">

<Collection>

<Record Type="Common.SortOrderType">

<PropertyValue Property="Property" PropertyPath="ProductionDate"/>

<PropertyValue Property="Descending" Bool="false"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="Visualizations">

<Collection>

<AnnotationPath>@UI.Chart#ByBusinessUnit</AnnotationPath>

</Collection>

</PropertyValue>

</Record>

</Annotation>

</Annotations>

</Schema>

</edmx:DataServices>

</edmx:Edmx>

## webapp/annotations/annotation_perf.xml

<?xml version="1.0" encoding="utf-8"?>

<!--

Local annotations for ZDPR_Q_PROD_PERF_CDS (plain view, main model).

Card 2  BoepdByGroup : per-day actual vs BE target BOEPD, YTD rows

Card 3  PerfYtd / PerfAnnual : Excel tab 3 table, two tabs

Entity set ZDPR_Q_PROD_PERFSet, type ZDPR_Q_PROD_PERFType (confirmed 16/09/26).

-->

<edmx:Edmx Version="4.0" xmlns:edmx="http://docs.oasis-open.org/odata/ns/edmx">

<edmx:Reference Uri="https://sap.github.io/odata-vocabularies/vocabularies/UI.xml">

<edmx:Include Namespace="com.sap.vocabularies.UI.v1" Alias="UI"/>

</edmx:Reference>

<edmx:Reference Uri="https://sap.github.io/odata-vocabularies/vocabularies/Common.xml">

<edmx:Include Namespace="com.sap.vocabularies.Common.v1" Alias="Common"/>

</edmx:Reference>

<edmx:Reference Uri="/sap/opu/odata/sap/ZDPR_Q_PROD_PERF_CDS/$metadata">

<edmx:Include Namespace="ZDPR_Q_PROD_PERF_CDS" Alias="SAP"/>

</edmx:Reference>

<edmx:DataServices>

<Schema xmlns="http://docs.oasis-open.org/odata/ns/edm" Namespace="zdprdashboard.annotations.perf">

<Annotations Target="ZDPR_Q_PROD_PERF_CDS.ZDPR_Q_PROD_PERFType">

<!-- YTD rows: parameters (overridden by the filter bar) + ScopeType = YTD -->

<Annotation Term="UI.SelectionVariant" Qualifier="Ytd">

<Record Type="UI.SelectionVariantType">

<PropertyValue Property="Parameters">

<Collection>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_DateFrom"/>

<PropertyValue Property="PropertyValue" String="2024-04-01T00:00:00"/>

</Record>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_DateTo"/>

<PropertyValue Property="PropertyValue" String="2024-04-14T00:00:00"/>

</Record>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_FiscalYear"/>

<PropertyValue Property="PropertyValue" String="2024"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="SelectOptions">

<Collection>

<Record Type="UI.SelectOptionType">

<PropertyValue Property="PropertyName" PropertyPath="ScopeType"/>

<PropertyValue Property="Ranges">

<Collection>

<Record Type="UI.SelectionRangeType">

<PropertyValue Property="Sign" EnumMember="UI.SelectionRangeSignType/I"/>

<PropertyValue Property="Option" EnumMember="UI.SelectionRangeOptionType/EQ"/>

<PropertyValue Property="Low" String="YTD"/>

</Record>

</Collection>

</PropertyValue>

</Record>

</Collection>

</PropertyValue>

</Record>

</Annotation>

<!-- ANNUAL rows -->

<Annotation Term="UI.SelectionVariant" Qualifier="Annual">

<Record Type="UI.SelectionVariantType">

<PropertyValue Property="Parameters">

<Collection>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_DateFrom"/>

<PropertyValue Property="PropertyValue" String="2024-04-01T00:00:00"/>

</Record>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_DateTo"/>

<PropertyValue Property="PropertyValue" String="2024-04-14T00:00:00"/>

</Record>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_FiscalYear"/>

<PropertyValue Property="PropertyValue" String="2024"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="SelectOptions">

<Collection>

<Record Type="UI.SelectOptionType">

<PropertyValue Property="PropertyName" PropertyPath="ScopeType"/>

<PropertyValue Property="Ranges">

<Collection>

<Record Type="UI.SelectionRangeType">

<PropertyValue Property="Sign" EnumMember="UI.SelectionRangeSignType/I"/>

<PropertyValue Property="Option" EnumMember="UI.SelectionRangeOptionType/EQ"/>

<PropertyValue Property="Low" String="ANNUAL"/>

</Record>

</Collection>

</PropertyValue>

</Record>

</Collection>

</PropertyValue>

</Record>

</Annotation>

<!-- Card 2: column chart, per-day BOEPD actual vs target by product group -->

<Annotation Term="UI.Chart" Qualifier="BoepdByGroup">

<Record Type="UI.ChartDefinitionType">

<PropertyValue Property="Title" String="Actual vs BE Target (BOEPD, per day)"/>

<PropertyValue Property="ChartType" EnumMember="UI.ChartType/Column"/>

<PropertyValue Property="Dimensions">

<Collection>

<PropertyPath>ProductGroupText</PropertyPath>

</Collection>

</PropertyValue>

<PropertyValue Property="DimensionAttributes">

<Collection>

<Record Type="UI.ChartDimensionAttributeType">

<PropertyValue Property="Dimension" PropertyPath="ProductGroupText"/>

<PropertyValue Property="Role" EnumMember="UI.ChartDimensionRoleType/Category"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="Measures">

<Collection>

<PropertyPath>ActualBoepdPerDay</PropertyPath>

<PropertyPath>TargetBoepdPerDay</PropertyPath>

</Collection>

</PropertyValue>

<PropertyValue Property="MeasureAttributes">

<Collection>

<Record Type="UI.ChartMeasureAttributeType">

<PropertyValue Property="Measure" PropertyPath="ActualBoepdPerDay"/>

<PropertyValue Property="Role" EnumMember="UI.ChartMeasureRoleType/Axis1"/>

</Record>

<Record Type="UI.ChartMeasureAttributeType">

<PropertyValue Property="Measure" PropertyPath="TargetBoepdPerDay"/>

<PropertyValue Property="Role" EnumMember="UI.ChartMeasureRoleType/Axis1"/>

</Record>

</Collection>

</PropertyValue>

</Record>

</Annotation>

<!-- Card 3, tab YTD: a table card shows three columns -->

<Annotation Term="UI.LineItem" Qualifier="PerfYtd">

<Collection>

<Record Type="UI.DataField">

<PropertyValue Property="Label" String="Product"/>

<PropertyValue Property="Value" Path="ProductGroupText"/>

</Record>

<Record Type="UI.DataField">

<PropertyValue Property="Label" String="Actual per day"/>

<PropertyValue Property="Value" Path="ActualPerDay"/>

</Record>

<Record Type="UI.DataFieldForAnnotation">

<PropertyValue Property="Label" String="% Achv"/>

<PropertyValue Property="Target" AnnotationPath="@UI.DataPoint#AchvPct"/>

</Record>

</Collection>

</Annotation>

<!-- Card 3, tab Annual -->

<Annotation Term="UI.LineItem" Qualifier="PerfAnnual">

<Collection>

<Record Type="UI.DataField">

<PropertyValue Property="Label" String="Product"/>

<PropertyValue Property="Value" Path="ProductGroupText"/>

</Record>

<Record Type="UI.DataField">

<PropertyValue Property="Label" String="BE Target per day"/>

<PropertyValue Property="Value" Path="TargetPerDay"/>

</Record>

<Record Type="UI.DataField">

<PropertyValue Property="Label" String="BE Target BOEPD"/>

<PropertyValue Property="Value" Path="TargetBoepdPerDay"/>

</Record>

</Collection>

</Annotation>

<!-- % achievement with traffic-light colour from the view (0..3) -->

<Annotation Term="UI.DataPoint" Qualifier="AchvPct">

<Record Type="UI.DataPointType">

<PropertyValue Property="Title" String="% Achv w.r.t. BE Target"/>

<PropertyValue Property="Value" Path="AchievementPct"/>

<PropertyValue Property="Criticality" Path="AchievementCriticality"/>

<PropertyValue Property="ValueFormat">

<Record Type="UI.NumberFormat">

<PropertyValue Property="NumberOfFractionalDigits" Int="1"/>

</Record>

</PropertyValue>

</Record>

</Annotation>

</Annotations>

</Schema>

</edmx:DataServices>

</edmx:Edmx>

## webapp/annotations/annotation_target.xml

<?xml version="1.0" encoding="utf-8"?>

<!--

Local annotations for ZDPR_Q_TARGET_QUERY_CDS (analytical query).

Card 4  ActualVsTargetOvp : monthly reconciled actual vs target per product

Entity set ZDPR_Q_TARGET_QUERYResults, type ...Result (same convention as

ZDPR_Q_BOEPD_TREND, confirmed 16/09/26). P_FiscalYear comes from the

filter bar; P_TargetCode defaults to TAR_BE until step 7 adds it to the bar.

-->

<edmx:Edmx Version="4.0" xmlns:edmx="http://docs.oasis-open.org/odata/ns/edmx">

<edmx:Reference Uri="https://sap.github.io/odata-vocabularies/vocabularies/UI.xml">

<edmx:Include Namespace="com.sap.vocabularies.UI.v1" Alias="UI"/>

</edmx:Reference>

<edmx:Reference Uri="https://sap.github.io/odata-vocabularies/vocabularies/Common.xml">

<edmx:Include Namespace="com.sap.vocabularies.Common.v1" Alias="Common"/>

</edmx:Reference>

<edmx:Reference Uri="/sap/opu/odata/sap/ZDPR_Q_TARGET_QUERY_CDS/$metadata">

<edmx:Include Namespace="ZDPR_Q_TARGET_QUERY_CDS" Alias="SAP"/>

</edmx:Reference>

<edmx:DataServices>

<Schema xmlns="http://docs.oasis-open.org/odata/ns/edm" Namespace="zdprdashboard.annotations.target">

<Annotations Target="ZDPR_Q_TARGET_QUERY_CDS.ZDPR_Q_TARGET_QUERYResult">

<Annotation Term="UI.SelectionVariant" Qualifier="Params">

<Record Type="UI.SelectionVariantType">

<PropertyValue Property="Parameters">

<Collection>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_FiscalYear"/>

<PropertyValue Property="PropertyValue" String="2024"/>

</Record>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_TargetCode"/>

<PropertyValue Property="PropertyValue" String="TAR_BE"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="SelectOptions">

<Collection>

<Record Type="UI.SelectOptionType">

<PropertyValue Property="PropertyName" PropertyPath="Product"/>

<PropertyValue Property="Ranges">

<Collection>

<Record Type="UI.SelectionRangeType">

<PropertyValue Property="Sign" EnumMember="UI.SelectionRangeSignType/I"/>

<PropertyValue Property="Option" EnumMember="UI.SelectionRangeOptionType/EQ"/>

<PropertyValue Property="Low" String="722000001"/>

</Record>

<Record Type="UI.SelectionRangeType">

<PropertyValue Property="Sign" EnumMember="UI.SelectionRangeSignType/I"/>

<PropertyValue Property="Option" EnumMember="UI.SelectionRangeOptionType/EQ"/>

<PropertyValue Property="Low" String="722000003"/>

</Record>

<Record Type="UI.SelectionRangeType">

<PropertyValue Property="Sign" EnumMember="UI.SelectionRangeSignType/I"/>

<PropertyValue Property="Option" EnumMember="UI.SelectionRangeOptionType/EQ"/>

<PropertyValue Property="Low" String="722000004"/>

</Record>

<Record Type="UI.SelectionRangeType">

<PropertyValue Property="Sign" EnumMember="UI.SelectionRangeSignType/I"/>

<PropertyValue Property="Option" EnumMember="UI.SelectionRangeOptionType/EQ"/>

<PropertyValue Property="Low" String="722000005"/>

</Record>

</Collection>

</PropertyValue>

</Record>

</Collection>

</PropertyValue>

</Record>

</Annotation>

<Annotation Term="UI.Chart" Qualifier="ActualVsTargetOvp">

<Record Type="UI.ChartDefinitionType">

<PropertyValue Property="Title" String="Target vs Actual by Product"/>

<PropertyValue Property="ChartType" EnumMember="UI.ChartType/Column"/>

<PropertyValue Property="Dimensions">

<Collection>

<PropertyPath>ProductDescription</PropertyPath>

</Collection>

</PropertyValue>

<PropertyValue Property="DimensionAttributes">

<Collection>

<Record Type="UI.ChartDimensionAttributeType">

<PropertyValue Property="Dimension" PropertyPath="ProductDescription"/>

<PropertyValue Property="Role" EnumMember="UI.ChartDimensionRoleType/Category"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="Measures">

<Collection>

<PropertyPath>ActualQty</PropertyPath>

<PropertyPath>TargetQty</PropertyPath>

</Collection>

</PropertyValue>

<PropertyValue Property="MeasureAttributes">

<Collection>

<Record Type="UI.ChartMeasureAttributeType">

<PropertyValue Property="Measure" PropertyPath="ActualQty"/>

<PropertyValue Property="Role" EnumMember="UI.ChartMeasureRoleType/Axis1"/>

</Record>

<Record Type="UI.ChartMeasureAttributeType">

<PropertyValue Property="Measure" PropertyPath="TargetQty"/>

<PropertyValue Property="Role" EnumMember="UI.ChartMeasureRoleType/Axis1"/>

</Record>

</Collection>

</PropertyValue>

</Record>

</Annotation>

</Annotations>

</Schema>

</edmx:DataServices>

</edmx:Edmx>

## webapp/annotations/annotation_prod.xml

<?xml version="1.0" encoding="utf-8"?>

<!--

Local annotations for ZDPR_Q_PROD_QUERY_CDS (analytical query).

Card 6  ByAsset : OVL share per asset and product, summed over the

selected dates (the analytic engine aggregates over the columns shown).

Entity set ZDPR_Q_PROD_QUERYResults, type ...Result (analytical convention).

-->

<edmx:Edmx Version="4.0" xmlns:edmx="http://docs.oasis-open.org/odata/ns/edmx">

<edmx:Reference Uri="https://sap.github.io/odata-vocabularies/vocabularies/UI.xml">

<edmx:Include Namespace="com.sap.vocabularies.UI.v1" Alias="UI"/>

</edmx:Reference>

<edmx:Reference Uri="https://sap.github.io/odata-vocabularies/vocabularies/Common.xml">

<edmx:Include Namespace="com.sap.vocabularies.Common.v1" Alias="Common"/>

</edmx:Reference>

<edmx:Reference Uri="/sap/opu/odata/sap/ZDPR_Q_PROD_QUERY_CDS/$metadata">

<edmx:Include Namespace="ZDPR_Q_PROD_QUERY_CDS" Alias="SAP"/>

</edmx:Reference>

<edmx:DataServices>

<Schema xmlns="http://docs.oasis-open.org/odata/ns/edm" Namespace="zdprdashboard.annotations.prod">

<Annotations Target="ZDPR_Q_PROD_QUERY_CDS.ZDPR_Q_PROD_QUERYResult">

<Annotation Term="UI.SelectionVariant" Qualifier="Params">

<Record Type="UI.SelectionVariantType">

<PropertyValue Property="Parameters">

<Collection>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_DateFrom"/>

<PropertyValue Property="PropertyValue" String="20240401"/>

</Record>

<Record Type="UI.Parameter">

<PropertyValue Property="PropertyName" PropertyPath="P_DateTo"/>

<PropertyValue Property="PropertyValue" String="20240414"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="SelectOptions">

<Collection/>

</PropertyValue>

</Record>

</Annotation>

<Annotation Term="UI.LineItem" Qualifier="ByAsset">

<Collection>

<Record Type="UI.DataField">

<PropertyValue Property="Label" String="Asset"/>

<PropertyValue Property="Value" Path="AssetDescription"/>

</Record>

<Record Type="UI.DataField">

<PropertyValue Property="Label" String="Product"/>

<PropertyValue Property="Value" Path="ProductDescription"/>

</Record>

<Record Type="UI.DataField">

<PropertyValue Property="Label" String="OVL share"/>

<PropertyValue Property="Value" Path="OvlShareQty1"/>

</Record>

</Collection>

</Annotation>

<Annotation Term="UI.PresentationVariant" Qualifier="TopAssets">

<Record Type="UI.PresentationVariantType">

<PropertyValue Property="SortOrder">

<Collection>

<Record Type="Common.SortOrderType">

<PropertyValue Property="Property" PropertyPath="OvlShareQty1"/>

<PropertyValue Property="Descending" Bool="true"/>

</Record>

</Collection>

</PropertyValue>

<PropertyValue Property="Visualizations">

<Collection>

<AnnotationPath>@UI.LineItem#ByAsset</AnnotationPath>

</Collection>

</PropertyValue>

</Record>

</Annotation>

</Annotations>

</Schema>

</edmx:DataServices>

</edmx:Edmx>

## ZDPR_Q_PROD_PERF (DDLS, classic view, current)

// BOC By Arnav on 16/09/26

// Converted from "define view entity" (OData V4 only) to a classic DDIC-based

// view so that @OData.publish: true generates the OData V2 service

// ZDPR_Q_PROD_PERF_CDS needed by the Overview Page (all other query services

// are V2; an OVP runs on one protocol). Classic views allow '/' on floats

// only, so every ratio uses division( a, b, decimals ).

// Select list unchanged: DDLX ZDPR_Q_PROD_PERF and ZDPR_SD_ANALYTICS stay valid.

// @OData.entityType.name dropped: with @OData.publish it would rename the

// generated V2 entity type away from the default ZDPR_Q_PROD_PERFType.

@AbapCatalog.sqlViewName: 'ZDPRQPRODPERF'

@AbapCatalog.compiler.compareFilter: true

// EOC By Arnav on 16/09/26

@AbapCatalog.viewEnhancementCategory: [#NONE]

@AccessControl.authorizationCheck: #NOT_REQUIRED

@EndUserText.label: 'DPR Production Performance (Excel tab 3)'

@Metadata.ignorePropagatedAnnotations: true

@Metadata.allowExtensions: true

/* ── The Production Performance table of the DPR Excel (tab 3) ──────────────

* One row per (Scope, Product group):

*   Scope 'YTD'    -> Actual & BE Target per-day figures for the report window

*   Scope 'ANNUAL' -> BE Target per-day figure only (Actual = 0, Excel "-")

* Columns mirror the Excel blocks:

*   Oil group  : BOPD        Gas group : MMSCMD       Boepd : Total (O+OEG)

* AchievementPct = YTD "% Achv w.r.t. BE Target" (0 for ANNUAL rows, where the

* Excel leaves the cell blank). Operates on <= 4 pre-aggregated rows - the

* division cost is negligible; all scanning happened in ZDPR_P_PERF_AGG.

* ─────────────────────────────────────────────────────────────────────────── */

// BOC By Arnav on 16/09/26

//@OData.entityType.name: 'DPRProdPerfQueryType'

//

//define view entity ZDPR_Q_PROD_PERF

@OData.publish: true

define view ZDPR_Q_PROD_PERF

// EOC By Arnav on 16/09/26

with parameters

P_DateFrom   : datum,

P_DateTo     : datum,

P_FiscalYear : gjahr

as select from ZDPR_P_PERF_AGG(

P_DateFrom   : $parameters.P_DateFrom,

P_DateTo     : $parameters.P_DateTo,

P_FiscalYear : $parameters.P_FiscalYear )

{

key ScopeType,

key ProductGroup,

@EndUserText.label: 'Scope'

case ScopeType

when 'YTD'    then 'YTD'

when 'ANNUAL' then 'Annual'

else               ScopeType

end                                             as ScopeText,

@EndUserText.label: 'Product Group'

case ProductGroup

when 'GAS' then 'Gas ( MMSCMD )'

else            'Oil, LNG & Condensate ( BOPD )'

end                                             as ProductGroupText,

/* ── Actual (per-day average over the window; 0 on ANNUAL rows) ──── */

@EndUserText.label: 'Actual (BOPD / MMSCMD)'

// BOC By Arnav on 16/09/26

//      cast( case when Divisor > 0

//                 then SumActualQty / Divisor

//                 else cast( 0 as abap.dec( 23, 7 ) )

//            end as abap.dec( 23, 7 ) )                as ActualPerDay,

cast( case when Divisor > 0

then division( SumActualQty, Divisor, 7 )

else cast( 0 as abap.dec( 23, 7 ) )

end as abap.dec( 23, 7 ) )                as ActualPerDay,

// EOC By Arnav on 16/09/26

@EndUserText.label: 'Actual Total (BOEPD)'

// BOC By Arnav on 16/09/26

//      cast( case when Divisor > 0

//                 then SumActualBoepd / Divisor

//                 else cast( 0 as abap.dec( 23, 3 ) )

//            end as abap.dec( 23, 3 ) )                as ActualBoepdPerDay,

cast( case when Divisor > 0

then division( SumActualBoepd, Divisor, 3 )

else cast( 0 as abap.dec( 23, 3 ) )

end as abap.dec( 23, 3 ) )                as ActualBoepdPerDay,

// EOC By Arnav on 16/09/26

/* ── BE Target (per-day rate) ────────────────────────────────────── */

@EndUserText.label: 'BE Target (BOPD / MMSCMD)'

// BOC By Arnav on 16/09/26

//      cast( case when Divisor > 0

//                 then SumTargetQty / Divisor

//                 else cast( 0 as abap.dec( 23, 7 ) )

//            end as abap.dec( 23, 7 ) )                as TargetPerDay,

cast( case when Divisor > 0

then division( SumTargetQty, Divisor, 7 )

else cast( 0 as abap.dec( 23, 7 ) )

end as abap.dec( 23, 7 ) )                as TargetPerDay,

// EOC By Arnav on 16/09/26

@EndUserText.label: 'BE Target Total (BOEPD)'

// BOC By Arnav on 16/09/26

//      cast( case when Divisor > 0

//                 then SumTargetBoepd / Divisor

//                 else cast( 0 as abap.dec( 23, 3 ) )

//            end as abap.dec( 23, 3 ) )                as TargetBoepdPerDay,

cast( case when Divisor > 0

then division( SumTargetBoepd, Divisor, 3 )

else cast( 0 as abap.dec( 23, 3 ) )

end as abap.dec( 23, 3 ) )                as TargetBoepdPerDay,

// EOC By Arnav on 16/09/26

/* ── % Achievement w.r.t. BE Target (YTD only; 0 -> blank/Annual) ── */

@EndUserText.label: '% Achv w.r.t. BE Target'

// BOC By Arnav on 16/09/26

//      cast( case when ScopeType = 'YTD' and SumTargetBoepd > 0

//                 then SumActualBoepd * cast( 100 as abap.dec( 4, 0 ) )

//                      / SumTargetBoepd

//                 else cast( 0 as abap.dec( 10, 2 ) )

//            end as abap.dec( 10, 2 ) )                as AchievementPct,

cast( case when ScopeType = 'YTD' and SumTargetBoepd > 0

then division( SumActualBoepd * cast( 100 as abap.dec( 4, 0 ) ),

SumTargetBoepd, 2 )

else cast( 0 as abap.dec( 10, 2 ) )

end as abap.dec( 10, 2 ) )                as AchievementPct,

// EOC By Arnav on 16/09/26

/* UI criticality for the % cell: 3=green >=100, 2=amber >=90, 1=red,

0=neutral (ANNUAL rows - no actual, Excel shows "-") */

@EndUserText.label: 'Achievement Criticality'

cast( case

when ScopeType <> 'YTD' or SumTargetBoepd <= 0        then 0

when SumActualBoepd >= SumTargetBoepd                 then 3

when SumActualBoepd * cast( 100 as abap.dec( 4, 0 ) )

>= SumTargetBoepd * cast( 90 as abap.dec( 4, 0 ) ) then 2

else 1

end as abap.int1 )                        as AchievementCriticality

}